## Slide 1: The 5 ONs and Agile
Notes: In a product-driven model, product leadership are responsible for the prioritization of value for the future state of the product.
This typically happens three ways:
Product owner market research
Business partner ideas
Agile team innovation
This presentation is about how business project requests are ingested into product backlogs.

## Slide 2: THE FIVE ONS AND AGILED
On Time
On Budget
On Scope
On Quality
On Benefit
Agile/Framework
Expectations and
Metrics

## Slide 3: THE FIVE ONS AND AGILED
On Time
WATERFALL
AGILE
Gannt Charts
Pert Charts
Task relationship management
Roadmap
Prioritization
Team Velocity
Backlog Feature and Story sizing

## Slide 4: THE FIVE ONS AND AGILED
On Budget
WATERFALL
AGILE
Work Breakdown Structures
Resource Allocation
Team fix capacity funding
Team velocity relative to feature size iteration averages

## Slide 5: THE FIVE ONS AND AGILED
On Scope
WATERFALL
AGILE
Milestones
Phases
Business Requirements Documents (BRD)
Capabilities/Epics
Features
Stories
(Acceptance Criteria)

## Slide 6: THE FIVE ONS AND AGILED
On Quality
WATERFALL
AGILE
QA Test Plans
Project Teams vs QA teams
Functional testing
Integration testing
Story testing
Continuous integration
On-team testing

## Slide 7: THE FIVE ONS AND AGILED
On Benefit
WATERFALL
AGILE
Delivery of scope
Business Case management
Trade-off analysis
Benefit Scoring
Prioritization
Framework specific practices (SAFe’s business value assignment technique)
Empirical methods

## Slide 8: THE FIVE ONS AND AGILED
Agile Metrics
OSAM Reporting hub
Team performance metrics
Debugging the bandwidth
Lead Time
Deployment Frequency
Mean Time to Recover
Mean Time to Failure
Product Index
Innovation Rate
Sustainability
Unplanned Work rate
Cycle Times
Burn Ups/Downs