# Agile Coaching Goals

Each goal relates to the following one or more opportunities:

1. Continuous improvement
2. PI Readiness

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | OP-GOAL | SCOPE | GOAL | COMPLETED | NOTES |
| 1 | A, B | Teams | Workshop: Proactive story slicing in refinement |  | Scheduled Thursday, Jan 28 |
| 2 | A | Teams | Workshop: Value Stream creation and analysis |  | Next Week, Tues Feb 2 |
| 3 | A, B | Teams | Analysis: Technical architectural slicing to ensure work can decompose to the right size to fit into a sprint and match the story slice goals |  | Steve to schedule time with Mary Young, Mythili P, and John P and Kanya, Chad   * Sched Wed Jan 27 * Identify common development guidelines for Agile Tech flexibility (by Mon Feb 1) * Team feedback on slicing technology to limit scope for a single story (Mon Feb 1) * Comparative hands-on Study: difficult touchpoints in the tech with the standard – look for solutions. * Need to schedule a Solution Finding working session (kanya to schedule and select meeting attendees) * Need to schedule a follow-up to the leader meeting. |
| 4 | A, B | Teams | Analysis: Value Stream for technical requirements and change management documentation |  | Kanya to lead with Steve   * Scheduled Wed Feb 3 |
| 5 | A | Teams | Improvements to Team Sprint Retrospective process |  | * Sched for SM Intro on Thurs Feb 4 |
| 6 | B | Organizational | Cultural change to make Backlog Creation a higher priority for Business Owners |  | Steve to schedule time with Mary Young, Mythili P, and John P, Brian, Kristen   * Ping Lori with the content of the meeting to bring insights from her POs. * Re-sched this conversation and add Lori (PM) |
| 7 | B | Organizational | Process change to improve the speed of accurate SME identification and/or depth of Business Owner knowledge |  |
| 8 | A, B | Organizational | Identify team BAs to live with the Team |  |  |
| 9 | A | Organizational | Process change to ensure individuals with roles are able to effectively find framework solutions within the SAFe sites. |  | Talked with Brian and Tracy about the need to spend time on being sure people can walk away from coaching with either the right skills or that know how to continue to learn. |